INDIA RECESSION PREDICTOR — RESEARCH PLATFORM

IMPLEMENTATION PLAN  |  v2.0 — Jan 2000 to Feb 2026

Implementation Plan

14-week sprint plan — data extension to 2000 through live deployment

Team: Ratan Sharma (A036)  ·  Mayank Gupta (A042)  ·  Kunal Verma (A024)|  NMIMS Mumbai  |  MSc Data Science 2026

Data: January 2000 – February 2026  |  302 Months  |  6 Recession Episodes  |  ~44 Recession Months

# 1. Project Overview

Total Duration: 14 Weeks  |  6 Phases  |  Team: Ratan, Mayank, Kunal  |  Target: Live deployment with 302-month dataset and 6 recession episodes

## 1.1 Team Responsibilities

| Member | Role | Responsibilities in v2.0 |
| --- | --- | --- |
| Ratan Sharma | Full Stack Lead + ML | Data download and cleaning (302 months), CPI-WPI calibration, ML retrain (SPLIT=211), database migration (3 new migrations), Flask API updates, deployment CI/CD |
| Mayank | NLP + AI Backend | sent_mpc gap handling (0.0 fill for pre-2016), FAISS unchanged verification, 5 agents tested on pre-2012 months, Celery retrain task updated for 302 months |
| Kunal | Frontend + UX | 26-year Plotly timeline with 6 coloured shadings, new Episodes page, Episode Comparator tool, proxy data labels, responsive mobile timeline, Scenario Builder presets |

## 1.2 What Is New vs v1.0 Plan

| Component | v1.0 Plan (170 months) | v2.0 Plan (302 months) |
| --- | --- | --- |
| Dataset | Jan 2012–Feb 2026 | Jan 2000–Feb 2026 (+132 months, 5 more recession episodes) |
| Recession coverage | COVID only | Dot-com + GFC + Taper + Demonetization + Pre-COVID + COVID |
| New DB tables | 0 | 2 — recession_episodes and data_gap_log |
| New frontend pages | 0 | 1 — Episodes page with comparator tool |
| Model SPLIT | SPLIT=104 (61% train) | SPLIT=211 (70% train) |
| Duration | 12 weeks | 14 weeks (+2 for data extension and validation) |

# 2. Phase-by-Phase Plan

PHASE 1: DATA DOWNLOAD AND CLEANING  |  Weeks 1 and 2

## Week 1 — Download All Pre-2012 Data

### Day 1–2: Download macro data

- IIP: MOSPI website → Download Apr 1994 onwards → Filter to Jan 2000

- GDP quarterly: NSO → FY1997 onwards → Interpolate quarterly to monthly using cubic spline

- Repo rate: RBI DBIE → Complete from Jan 2000 → Direct download

- Bank credit growth: RBI DBIE → Complete from Jan 2000

- INR/USD: Yahoo Finance USDINR=X → Jan 2000 to present

- Brent crude: Yahoo Finance BZ=F → Jan 2000 to present

- Nifty 50: Yahoo Finance ^NSEI → Jan 2000 to present

### Day 3: Handle CPI gap (Jan 2000 – Dec 2010)

- Download WPI from RBI DBIE → Jan 2000 to Dec 2013

- Download CPI from NSO → Jan 2011 to present

- Overlap period: Jan 2011–Dec 2013 (36 months where both WPI and CPI exist)

- Run linear regression: CPI = a × WPI + b using 36-month overlap

- Document R-squared — target above 0.85 for acceptable calibration

- Apply equation to WPI 2000–2010 to get estimated CPI

- Flag all estimated rows: cpi_wpi_proxy=TRUE in economic_data table

- Log in data_gap_log: column=cpi_yoy_pct, gap_start=2000-01-01, gap_end=2010-12-01, method=linear_regression_wpi_proxy

### Day 4: Handle Yield Spread gap (Jan 2000 – Dec 2002)

- Use RBI benchmark lending rate minus savings rate as proxy spread

- Flag: yield_spread_proxy=TRUE for Jan 2000–Dec 2002 rows

- Log in data_gap_log

### Day 5: Handle India VIX gap (Jan 2000 – Feb 2008)

- Calculate Nifty 50 30-day historical volatility as VIX proxy

- Flag: india_vix_proxy=TRUE for Jan 2000–Feb 2008 rows

- Log in data_gap_log

## Week 2 — Recession Labels and Dataset Validation

### Day 6–7: Label 6 recession episodes

- Research sources: RBI Annual Reports 2002–2011, NIPFP India Business Cycle Dating, IMF Article IV Consultations for India

- Create recession_episodes table — 6 rows with start, end, cause, colour code, source reference

- Set recession_label=1 and recession_episode_id FK for all months in each episode

- Visual validation: Plot all 302 months — verify labels match known economic history

### Day 8–9: Merge and validate full 302-month dataset

- Merge pre-2012 data with existing 170-month master dataset

- Handle sent_mpc: fill 0.0 for Jan 2000–Sep 2016. Set sent_mpc_available=FALSE.

- Engineer all features on full 302-month series: lag1m, 3m rolling avg, momentum, YoY rates

- Data quality checks: null count per column, value ranges, seasonality patterns

- Save as 16_master_extended_2000.csv — 302 rows × 25 columns

### Day 10: Write data quality report

- Document every proxy column, gap dates, and calibration coefficients

- Confirm zero unexpected nulls in non-proxy columns

- Plot each indicator across full 302 months — visually verify no anomalies

PHASE 2: ML RETRAIN ON 302 MONTHS  |  Week 3

## Week 3 — Retrain and Backtest

- Update SPLIT from 104 to 211 in Part 1 notebook

- Retrain: RandomForest n_estimators=400, max_depth=6, class_weight=balanced

- Train set: Jan 2000–Oct 2017 (211 months, contains 5 of 6 recession episodes)

- Test set: Nov 2017–Feb 2026 (91 months, contains COVID for final validation)

- SMOTE on training set only — never on test set

- BACKTEST 1: Run model on data available as of Oct 2008 — verify GFC detected

- BACKTEST 2: Run on data as of Nov 2016 — verify demonetization spike visible

- BACKTEST 3: Run on data as of Jun 2013 — verify taper tantrum detected

- Compare: old 170-month model vs new 302-month model on recall, false alarms, AUC

- Save: rf_302m_v1.pkl, scaler_302m_v1.pkl, features_302m_v1.pkl to Cloudflare R2

PHASE 3: DATABASE MIGRATION  |  Week 4

## Week 4 — Three New Alembic Migrations

- Migration 1: create_recession_episodes_table — new table with 6 seed rows

- Migration 2: create_data_gap_log_table — new table for proxy documentation

- Migration 3: add_proxy_columns_to_economic_data — add cpi_wpi_proxy, yield_spread_proxy, sent_mpc_available, india_vix_proxy, recession_episode_id columns

- Migration 4: add_episode_columns_to_predictions — add recession_episode_id, using_proxy_data columns

- Migration 5: add_episode_fields_to_model_versions — add n_training_months, n_recession_episodes, n_recession_months

- Run all 5 migrations on local database — verify all new columns and tables created

- Seed recession_episodes: Insert all 6 episodes with colours, causes, source references

- Insert all 302 months of economic_data with proxy flags set correctly

- Generate predictions for all 302 months using new 302-month model

- Set recession_episode_id on all 302 predictions and economic_data rows

- Add rf_302m_v1 row to model_versions with n_training_months=211, n_recession_episodes=5

PHASE 4: BACKEND API UPDATES  |  Week 5

## Week 5 — New and Updated Endpoints

- Update GET /api/v1/recession/timeline — returns 302 months from Jan 2000

- Update GET /api/v1/recession/month/{YYYY-MM} — accepts any month from Jan 2000

- Add GET /api/v1/recession/episodes — returns all 6 episodes from recession_episodes table

- Add GET /api/v1/recession/episodes/{n}/compare?with={m} — 13-indicator comparison for any 2 episodes

- Update monthly scheduler — reads 302-month dataset, handles proxy data correctly

- Update CSV upload validator — CPI gap detection, prompts for WPI proxy confirmation

- Update model retrain task — uses SPLIT=211, handles all proxy flag columns

- Write pytest tests for all new endpoints — test all 15 episode pair combinations

- Write pytest test for CSV upload with pre-2011 CPI data — verify prompt appears

PHASE 5: FRONTEND — EPISODES PAGE AND TIMELINE  |  Weeks 6 and 7

## Week 6 — Update 26-Year Timeline

- Update TimelineChart.jsx — extend X axis from Jan 2012 to Jan 2000 (302 data points)

- Add all 6 recession shadings with their distinct hex colours and accessibility patterns

- Add episode legend showing all 6 with colour swatches and cause labels

- Add zoom controls: 5Y | 10Y | All (26Y) — default 5Y on desktop

- Update hover tooltip — add 'Recession Episode: {cause}' field when applicable

- Update Month Detail Panel — add proxy data warnings for pre-2011 CPI and pre-2016 sent_mpc

- Proxy CPI shown with yellow background and tooltip: 'WPI-based estimate — CPI series starts Jan 2011'

- No MPC data: 'No RBI MPC statements before October 2016 — neutral assumed (0.0)' label

## Week 7 — Build Episodes Page

- Create EpisodesPage.jsx — route /episodes

- 6 episode cards in 2×3 grid — each card: number, period, cause, duration, peak probability, dominant indicator

- Click episode card → expands to show month-by-month probability chart for that episode

- Episode Comparator: Two dropdown selects at top — any 2 of 6 episodes

- Comparison table: 13 rows (one per indicator), columns for Episode A peak and Episode B peak

- Gold border on row with largest percentage difference

- Summary text generated from API: 'Key difference: In GFC, yield spread inverted 180bps. In COVID, IIP fell 57%.'

- Export comparison as PDF button

- Scenario Builder — add Preset Scenarios section: 6 buttons to load any episode at peak values

PHASE 6: TESTING, DEPLOYMENT, AND LAUNCH  |  Weeks 8–14

## Weeks 8 and 9 — Integration Testing

- Timeline: All 302 months render correctly. Years 2000–2026 visible.

- All 6 recession shadings in correct colours — verify against recession_episodes table colours

- Click October 2008 — GFC data shows, episode badge appears, yield spread proxy data not present (starts 2003)

- Click November 2016 — Demonetization episode badge, repo rate change visible

- Click January 2005 — CPI WPI proxy warning shown in Month Detail panel

- Click January 2005 — sent_mpc shows '0.00 (no data)' with tooltip

- Episode comparator: test all 15 pairs of the 6 episodes — verify API returns correct data

- Data upload: Upload CSV with pre-2011 CPI — verify proxy prompt appears

- Model retrain: Trigger on 302-month dataset — completes within 15 minutes

- Performance: 302-point timeline loads in under 2 seconds on desktop Chrome

- API: All endpoints return correct data for months from Jan 2000

## Weeks 10 and 11 — Bug Fixes and Polish

- Fix all bugs found in Weeks 8–9

- Mobile: 302-point timeline shows last 3 years by default. Swipe left to go back.

- All proxy labels clearly visible in mobile Month Detail panel

- Accessibility: All 6 episode colours also have distinct patterns for colour-blind users

- Lighthouse performance score above 85 on all public pages

- Cross-browser: Chrome, Firefox, Safari, Edge

## Weeks 12 and 13 — Staging Deployment

- Deploy to Railway: Flask backend, React frontend, PostgreSQL, Redis

- Run all 5 new Alembic migrations on production PostgreSQL

- Load all 302 months of economic_data into production with proxy flags

- Load all 302 predictions into production

- Seed all 6 recession_episodes into production with colours and source references

- Set rf_302m_v1 as active model in model_versions

- Configure Cloudflare R2 for file storage

- Set up GitHub Actions CI/CD — auto-deploy on merge to main

- Set up UptimeRobot health monitoring

- Set up Sentry error tracking for Flask and React

## Week 14 — Production Launch

- UAT on staging: All 3 team members test every flow including Oct 2008, Nov 2016, Mar 2020

- Fix final UAT issues

- Merge develop to main — GitHub Actions deploys to production automatically

- Smoke test production: 6 recession periods visible in timeline, episode comparator works

- Register NMIMS researcher accounts — test full researcher flow

- Tag release v2.0.0 — 302 months, 6 recession episodes — in GitHub

- Submit live URL for S3 Demo deliverable (16 Oct 2026)

# 3. Risk Register

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| Pre-2012 data quality issues | High | High | Comprehensive data validation before using. Plot all 302 months. Flag outliers above 3 standard deviations. |
| CPI-WPI calibration R2 < 0.85 | Medium | Medium | Use polynomial regression if linear insufficient. Document R2 in data_gap_log. Label clearly in UI as low confidence. |
| 2008 GFC not detected in backtest | Medium | High | Run backtesting before declaring success. If GFC not detected, review yield spread feature — it is the dominant 2008 signal. |
| 302-point timeline slow on mobile | High | Medium | Default to 3-year view on mobile. Load full 302 only on All button click. Use Plotly WebGL renderer. |
| Model retrain time > 15 minutes | Medium | Low | 302 months with n_estimators=400 completes in 8-12 min. Celery async — UI never blocked. Show progress bar. |
| Recession labels disputed for 2001, 2013 | Low | Low | Use multiple sources (NIPFP + RBI + IMF). Document source_reference in recession_episodes table. Academic sources are definitive. |

# 4. Definition of Done — v2.0

- All 302 months in production economic_data with correct proxy flags

- All 6 recession episodes seeded in recession_episodes table with colours and source references

- Model trained on 302 months detects 2008 GFC, 2016 demonetization, and COVID 2020 in backtest

- 26-year timeline renders in under 2 seconds on desktop Chrome with all 6 coloured shadings

- All 15 episode pairs work in episode comparator

- Proxy data clearly labelled in Month Detail panel for pre-2011 CPI and pre-2016 sent_mpc

- All API endpoints return correct data for any month from January 2000

- GitHub Actions CI/CD deploying on merge to main

- Live production URL accessible and all features working

- API documentation published at /docs

India Recession Predictor Research Platform  |  v2.0  |  302 months (Jan 2000–Feb 2026)  |  6 Recession Episodes